## Slide 1: Risk Data Sourcing Strategy
Three pillars, the order of work, and how we track it
1
Understand usage
2
Prioritize
3
Source and land
4
Validate
5
Enable Data Consumption
Notes: Updated after the October 15 team review with Kevin. Phase 5 is 'Enable Data Consumption': it covers AI, reporting, analytics, and any other use by risk owners, not just AI.

## Slide 2: Three Pillars Enable Trusted Risk Data for AI, Reporting & Analytics
SUMMARY
The Goal
Enable trusted, reusable risk data for AI, reporting, and analytics through one common data plane.
The Pillars
Pillar 1 enables data capabilities, tooling, and standards. Pillar 2 assesses and rationalizes existing sourcing while establishing and managing the data plane. Pillar 3 manages new demand and strategic sourcing.
Underneath
DPC migration progresses toward the year-end target, while all three pillars continue advancing in parallel before, during, and after migration.
Priorities
FCI and Sentinel (financial-crimes use cases) are under way. ORM AI is validating the approach, while Credit 360 and FCTDS existing sourcing are assessed through Pillar 2.
Running It
Dedicated pillar leads and workstream trackers provide visibility into progress, milestones, risks, dependencies, and key decisions.
IN FLIGHT TODAY
FCI
Financial crimes use case
Active sourcing through strategic, justified tactical, and escalation paths.
Sentinel
Financial crimes use case
Leveraging existing sourcing while assessing new demand and FCTDS alignment.
ORM AI
ORM's AI use case (Vera), our test case
RDS overlap assessment underway; six proposed priority sources pending confirmation.
Notes: High-level overview: goal, pillars, end state, priorities. Kept for now per Kevin; placement may change. Pillar 2 is now 'Existing Data Plane Sourcing' (renamed October 15).

## Slide 3: Three Pillars on One Common Data Plane
THE THREE PILLARS
Goal: Deliver trusted, reusable risk data for AI, reporting, and analytics through one common data plane
PILLAR 1
Data Capabilities & Enablement
Assess existing tools and intake processes
Automate and centralize sourcing intake
Enable DataHub, dictionaries, lineage, data quality
Establish metadata and data standards
Identify and designate General Use Datasets for reuse across Risk
Define operating model and escalation
Align capabilities to the common data plane
PILLAR 2
Data Plane Lifecycle Management
Assess & Rationalize:
Baseline and reconcile RDS/DPC data
Evaluate legacy sourcing and ADS migration
Assess Credit 360 and FCTDS
Establish the Foundation:
Finalize data plane structure (Pineapples, Kiwis, Bananas)
Define data plane controls and governance
Manage & Evolve:
Maintain and enhance the data plane
WS1: Organize risk-owned data (ORCAP first) WS2:Organize business data
PILLAR 3
Demand Intake & Sourcing
Capture business requirements through standardized intake
Assess existing RDS data for reuse
Route new sourcing: strategic, justified tactical, or escalate
Non-strategic sources handed to Pillar 2
Priority workstreams: FCI, Sentinel, ORM AI, eGRC, and other use cases.
How they connect: Pillar 1's tools, standards, and capabilities accelerate Pillars 2 and 3, and take their priorities from what those pillars need. Each pillar has an owner, workstreams, and four-blocker tracking.
Underneath all three: DPC migration progresses toward the year-end target, while all three pillars advance in parallel before, during, and after migration.
Common Data Plane: Source Once, Govern Centrally, Reuse Across Risk
Notes: Pillars come before phases (October 15). Pillar 1 provides the foundational tools, standards, and capabilities that enable and speed up Pillars 2 and 3; it takes its priorities from what those pillars need and escalates when work goes off track. Pillar 2 is renamed Existing Data Plane Sourcing: 'RDS' here means everything already sourced into the data plane (DPC). It now owns finalizing the data plane structure and a control framework, and may become ongoing plane management. Whether controls sit in Pillar 1 or Pillar 2 is still open. Pillar 3 is all new demand: requests can't stop while Pillar 2 gets the shop in order.

## Slide 4: Data Readiness First: Enabling Trusted AI and Business Use Cases
ORDER OF WORK
DATA STRATEGY WORK · PHASES 1–4
THE PAYOFF
1
Understand Current Usage
Capture business requirements and usage scenarios and confirm who uses existing RDS data and why.
GATE
Business requirements validated.
2
Prioritize Sourcing
Tag uses (tier 1, 2, 3, or non-tier), rank by business priority and strategic ADS fit, and sequence across workstreams.
GATE
Priorities and sourcing approach agreed
3
Source & Land
Determine the sourcing path and coordinate delivery to the common data plane, based on its agreed structure.
GATE
Data landed as specified; checks passed
4
Validate & Certify
With the business, validate data against requirements, quality standards, and expected outcomes.
GATE
Business sign-off; evidence logged
5
Enable Data Consumption
Deliver trusted, reusable data for AI, reporting, analytics, and other business use cases.
THEN
Validated data available for consumption and reuse.
Repeatable Framework: Apply the five phases across all three pillars and prioritized workstreams, including FCI, Sentinel, ORM AI, and other use cases, leveraging existing data and capabilities wherever possible.
Notes: Phases now follow the pillars (October 15). Phase 1 is the book of work for data in RDS today or newly requested: do we still need it, who uses it, and why? Phase 2 tags uses as tier 1, 2, 3, or non-tier and sequences the work across workstreams (a waterfall, not everything at once). Phase 3 depends on how the data plane is structured, for example whether there are sub-ADSs inside the plane. Phase 4 is done in tandem with the business groups who set the requirements. Phase 5 is enabled data consumption, not just AI.

## Slide 5: How Each Pillar Works Across the Five Phases
THE THREE PILLARS
 | 1. Understand usage | 2. Prioritize | 3. Source and land | 4. Validate | 5. Enable Data Consumption
Pillar 1: Data Capabilities & Enablement | Intake automation, standards, metadata, glossaries, and data dictionaries | Lineage, data discovery, and General Use Dataset designation | Define tooling and automation requirements with Technology | Data quality monitoring, controls, and validation capabilities | Trusted, validated data supports prioritized AI, reporting, analytics, and other business use cases
Pillar 2: Data Plane Lifecycle Management | Baseline RDS/DPC inventory, usage, and existing sourcing | Assess legacy sourcing, gaps, and strategic migration priorities | Finalize data plane structure, reconcile upstream sources, and plan ADS migration | Validate lineage, sourcing alignment, data quality, and controls | 
Pillar 3: Demand Intake & Sourcing | Capture business requirements, usage scenarios, and assess RDS reuse | Prioritize demand with business owners and leadership | Determine strategic, tactical, or escalation sourcing paths | Validate sourced data against business requirements | 
Underneath all three: DPC migration | Progresses in parallel toward the year-end target, aligned to the DPC timeline, while all three pillars continue advancing across the five phases before, during, and after migration. |  |  |  | 
Shaded cells highlight primary pillar responsibilities. Pillar 1 capabilities enable and accelerate execution across all five phases.
Notes: Shaded cells mark where a pillar leads the work in that phase. Pillar 1's capabilities are needed in every phase and drive Pillars 2 and 3. Pillar 2 makes sure existing data comes from the right upstream source (the strategic ADS, or tactical while the ADS is far out), with lineage and metadata aligned. Pillar 3 captures requirements, checks RDS, separates ad hoc reports from real use cases, then prioritizes, sources, lands, and validates.

## Slide 6: Pillar 1: Enabling the Data Capabilities and Tools We Need
PILLAR 1 · DATA CAPABILITIES & ENABLEMENT
Intake tool
Enhance RDMGR intake with automated workflows to capture, prioritize, and track Risk sourcing requests, including those outside legacy RDS intake. Our example workstream (slides 8–9).
DataHub
Establish centralized business glossaries, data dictionaries, and metadata to improve discovery, standardization, and understanding across applications and sources.
Lineage
Enable end-to-end lineage to trace data from originating sources through transformation and downstream consumption.
Data quality
Establish scalable capabilities to define, monitor, and manage data quality rules, controls, and issues across the plane (i.e., AIDA).
Standards
Establish common data standards for metadata, dictionaries, and technical conventions, while identifying and designating General Use Datasets for consistent governance and reuse.
Current-state assessment
Evaluate existing and legacy tools, processes, and capabilities to determine what to retain, enhance, automate, consolidate, or retire.
OUR ROLE
Product Managers of the Data Plane
Define requirements, prioritize capabilities, and partner with Technology to deliver. Take priorities from Pillars 2 and 3. Track progress, manage dependencies, and escalate to technology and senior leadership when work goes off track.
TEAM OPERATING MODEL
Establish clear ownership, decision rights, governance cadence, and escalation processes.
UNTIL THEN · LEVERAGE EXISTING CAPABILITIES
Pillars 2 and 3 continue execution using RDS extracts, Dremio views, Excel/Copilot, and existing workflows while strategic capabilities are developed.
Notes: October 15 additions: standards (one standard across the plane for dictionaries, metadata, and technical conventions such as result tables and rule names; technology is building group-specific versions today) and the team operating model (responsibilities, how we organize, and how we escalate). Requests to technology have stalled in the past; a dedicated Pillar 1 owner drives the work, takes input from Pillars 2 and 3, and escalates to technology and senior leadership when needed work isn't getting done.

## Slide 7: Pillar 1: Assess Current Tooling and Define Future Capabilities
PILLAR 1 · DATA CAPABILITIES & ENABLEMENT
TODAY · INTERIM
RDS extracts, Dremio queries/views, and Copilot in Excel support data analysis
Requests and requirements tracked manually in spreadsheets
Intake outside legacy RDS intake (e.g., BUSCRT, FCTDS) isn't captured
Limited visibility into RDS request purpose and ownership
No centralized view of data usage, consumers, or dependencies
Group-specific standards (e.g., result tables, rule names)
Interim processes support ongoing execution but require automation and standardization to scale.
TARGET · ON THE PLANE
Centralized intake and automated request tracking
DataHub provides searchable glossaries, dictionaries, and metadata
End-to-end lineage traces data sources and transformations
AIDA enables automated data quality monitoring
One standard for metadata, result tables, and rule names
Defined routing and ownership for sourcing requests
ASSESS FIRST
1
Assess Existing Tools
Inventory current and legacy tools; identify gaps and opportunities
2
Review RDS Requests
Assess purpose, ownership, and ongoing need, including intake outside RDS
3
Prioritize Capabilities
Prioritize enhancements that enable Pillars 2 & 3; track delivery against a roadmap
Why it matters: Pillar 1 establishes the tools and capabilities to accelerate Pillars 2 and 3, while both keep progressing with existing processes.
Notes: Moved up to sit with the Pillar 1 intro (October 15). First understand what we have, including how RDS operates today and intake that never went through legacy RDS intake (BUSCRT and possibly FCTDS have their own paths). Then tell technology our priorities and monitor delivery against a roadmap. Work still gets done with current tooling; the target is automation.

## Slide 8: Intake Tool: One Shared Capability Across Three Pillars
PILLAR 1 · EXAMPLE WORKSTREAM
PILLAR 1 | CAPABILITY OWNER
Defines intake requirements, prioritizes enhancements, and partners with Technology to automate and scale the capability.
ENABLES & EVOLVES THE INTAKE CAPABILITY
PILLAR 2 | INCREMENTAL DEMAND
Routes new or changed sourcing needs identified through data plane assessments. Existing RDS rationalization remains a separate workstream.
LEVERAGES TOOL AS NEEDED
PILLAR 3 | PRIMARY INTAKE USER
Captures business requirements, prioritizes new demand, determines sourcing approaches, and tracks requests through resolution.
DRIVES NEW & INCREMENTAL SOURCING DEMAND
Centralized Intake
One workflow · shared visibility · consistent tracking
Built on existing business requirements and UI prototype
Informs Capability Priorities
Enables Standardized Intake
Coordinates Sourcing & Migration
EXECUTIVE TAKEAWAY
Pillar 1 enables and evolves the intake capability; Pillar 3 manages new and incremental demand; and Pillar 2 leverages intake as needed while maintaining and rationalizing the data plane.
Notes: Pillar 1's example workstream. Pillar 1 owns the capability: defines intake requirements and takes them to technology. Pillar 3 is the main user: business partners log requirements in one place instead of emails and ad hoc asks, and items feed into workstreams. Pillar 2 uses the same intake for data needed elsewhere that it finds during rationalization.

## Slide 9: Intake Tool: Workstream Status & Key Milestones
PILLAR 1 · EXAMPLE WORKSTREAM
Intake Tool
Pillar 1 workstream · Users: Pillars 2 and 3 · Lead: to be named
OVERALL
GREEN
SUMMARY
Developed a standardized business requirements template and internal UI mockup to streamline Risk sourcing intake. These capabilities provide a starting point for Technology implementation, with the goal of consolidating existing intake processes into a scalable, automated solution.
PROGRESS SINCE LAST MEETING
Business requirements template developed and adopted for ORM
Internal UI mockup completed based on intake requirements
Cross-pillar intake needs and benefits identified
NEXT STEPS AND DUE DATES
Finalize requirements and UI mockup for Technology handoff · TBD
Engage Technology to confirm ownership and delivery approach · TBD
Align DSA, Excel BRD, and RDS intake into a standardized workflow · TBD
BLOCKERS AND RISKS
Technology ownership and delivery commitment not yet confirmed
Multiple intake channels create fragmented workflows
Technology capacity and competing DPC priorities may affect timing
NEXT PILLAR 1 WORKSTREAM - DATAHUB: Priority capabilities submitted to Technology; working to confirm review, ownership, and next steps.
AMBER
Notes: New October 15: a mock four-blocker for each pillar, to show Jacqueline how we'll track. Illustrative status and dates, to confirm with the Pillar 1 lead. Origin story: ORM asked for data from 54 sources with no detail on usage, purpose, or fields; we built an Excel template that works as a BRD; a UI mockup sits on top of it; next, technology builds it (Jacqueline wants technology to build it, with our requirements and the why). DataHub is the next Pillar 1 example: our priority list is with technology, but the review meeting keeps being rescheduled.

## Slide 10: Pillar 2: Assess, Rationalize & Manage the Data Plane
PILLAR 2 · DATA PLANE LIFECYCLE MANAGEMENT
1
Assess Data Plane Inventory
Assess existing RDS/DPC tables, data elements, usage, and sourcing purpose.
2
Establish a Clean Baseline
Create a standardized, reusable inventory of existing tables, elements, and sources.
3
Reconcile to Upstream Sources
Map existing data to originating applications, feeds, and strategic ADSs.
4
Extend Data Lineage
Establish end-to-end traceability from upstream sources through downstream consumption.
5
Plan Strategic ADS Migration
Identify opportunities to transition legacy sourcing to strategic ADSs.
6
Rationalize Unused Data
Identify redundant, unused, or unnecessary data for consolidation or retirement.
7
Finalize Data Plane Structure
Define how data is organized, integrated, and made available for reuse across Risk.
8
Establish Data Plane Controls
Define governance, ownership, quality controls, and ongoing oversight of the data plane.
HOW IT RUNS
Dedicated Ownership & Execution
A defined workstream with clear accountability, progressing independently while Pillar 1 capabilities accelerate execution. Once the baseline is done, it becomes ongoing plane management.
EXAMPLES
Credit 360 and FCTDS
Assess existing RDS/DPC sourcing, data usage, and lineage to identify rationalization opportunities and strategic ADS migration needs, rather than initiating new demand intake.
Notes: Renamed October 15 from 'Existing RDS'. 'RDS' here means everything already sourced into the data plane (DPC), including Credit 360, financial crimes, and everything in the RDS bucket in Dremio. Start from the inventory of raw tables, then work out how each is used: is the raw data used in a use case, or sourced in and never looked at? That needs Pillar 1 lineage. New scope: finalizing the data plane structure (is the plane separate from the ADS applications, with sub-ADSs inside it?) and a control framework for the data on the plane. Pillar 2 is partly time-bound: once the baseline is done, it becomes ongoing plane management.

## Slide 11: Organizing Risk Data on the Plane: ORCAP First
WHERE RISK DATA LIVES TODAY
ORCAP
Most control
De facto home of non-financial risk data: issues, RCSA, and everything not used for financial reporting.
BUSCRT
Moving via Credit 360
Heavily reliant on upstream financial sources. Already going through Credit 360.
FCTDS
GenAI use cases first
Risk owns the aggregators, not the data (about 98 sources outside the domain).
HOW IT'S ORGANIZED ON THE PLANE · BY LINE OF BUSINESS, NOT BY APPLICATION
Non-financial risk
First target
ORM and compliance; ORCAP is all NFR today. Organize into folders by subject, not by application.
Financial risk
Next
Credit 360 and BUSCRT data, once current sourcing is understood.
Financial crimes
Next
FCI and Sentinel; FCTDS data.
Pineapples, kiwis, bananas: group data by what it is, not by the application it came from. Start with ORCAP, then build category expertise (e.g., commercial, consumer) over time.
PILLAR 2 · DATA PLANE LIFECYCLE MANAGEMENT
Notes: Moved into Pillar 2 from the reference slide, per Jake's comment and the October 15 review. Top: where risk data lives today. Bottom: how it's organized on the plane, by line of business rather than by source application. ORCAP goes first: organize it into sensible folders by subject instead of by application. Use the pineapples, kiwis, bananas framing with Jacqueline. Merge Jake's earlier folder-structure slide here before sharing.

## Slide 12: DPC Landing and Post-Migration Organization
Data lands in DPC before the future-state organization is applied; folders are then assessed, sequenced, and organized into logical data categories.
COMMON RISK DATA PLANE
Target state: common data plane · data-category driven · centralized sourcing
STEP 1
Land in DPC
Data initially lands without the future-state category structure.
STEP 2
Assess and sequence
Inventory current folders, identify dependencies, and determine the order in which each folder can be addressed.
STEP 3
Organize post-migration
Apply the agreed logical category model without disrupting required dependencies.
Source-aligned migrated folders
Multiple current folders / data groupings
1
Risk-owned data
e.g., issues, RCSA
Priority 1
2
Priority 2
Name TBD
Dependency constrained
Remaining folders
Data category A
Data category B
Data category C
Folder = current grouping · Numbered circle = sequence · Lock = dependency
Migration order determines when a folder can be addressed. It does not determine the folder's final target-state category.
PILLAR 2 · DATA PLANE LIFECYCLE MANAGEMENT
Notes: Added October 16. How data moves onto the plane: it lands in DPC in its current, source-aligned folders; each folder is then inventoried, checked for dependencies, and sequenced; and the agreed category model is applied after migration. Risk-owned data (issues, RCSA) goes first, in line with ORCAP first on the previous slide. Migration order only sets when a folder can be worked on; it doesn't decide which category the folder ends up in. Data categories A to C are placeholders until the data plane structure is finalized (pineapples, kiwis, bananas).

## Slide 13: Data Plane Organization: Workstream Status & Key Milestones
PILLAR 2 · EXAMPLE WORKSTREAM
WS1 · Organize Risk-Owned Data (ORCAP First)
Pillar 2 workstream · Scope: ORCAP / NFR data on the plane · Lead: to be named
OVERALL
AMBER
SUMMARY
Organize ORCAP data, all non-financial risk today, by subject instead of by source application. ORCAP goes first because it's the data we control most. Amber until the data plane structure is decided.
PROGRESS SINCE LAST MEETING
Raw RDS table inventory available as the starting point
Plane structure question raised: separate from ADS applications?
Subject-based data organization approach proposed
NEXT STEPS AND DUE DATES
Finalize target data plane structure and organization · TBD
Map ORCAP tables to the target structure · TBD
Establish data plane governance and control framework · TBD
Assess raw-table usage and rationalization opportunities with Pillar 1 · TBD
BLOCKERS AND RISKS
Target data plane structure and organization pending decision
Limited lineage capabilities may slow usage assessments
Governance and control responsibilities require alignment
DPC year-end migration (dependency)
WS2 - Organize Business Data: starts once current sourcing is understood
Not started
Notes: New October 15: Pillar 2's example four-blocker. WS1 organizes risk-owned data (ORCAP first); WS2 organizes business data once current sourcing is understood. Illustrative status and dates, to confirm with the Pillar 2 lead. Open: whether the data plane will be separate from the ADS applications and whether there are sub-ADSs inside the plane; and whether controls sit in Pillar 1 or Pillar 2.

## Slide 14: Pillar 3: From Business Demand to Strategic Data Sourcing
PILLAR 3 · DEMAND INTAKE & SOURCING
New sourcing request
Business requirements
Capture required data elements, business purpose, and timing through standardized intake and requirements.
Already in RDS/DPC?
Assess RDS availability and reuse (Dremio today; automated in future).
Map to Existing RDS/DPC Data
Validate alignment with business requirements and reuse available data leveraging Pillar 2’s baseline
Yes
No
Determine Authoritative Source & Sourcing Path
APPROVED ADS AVAILABLE
Strategic
Source through the common data plane using the designated strategic ADS (one of the CDO's 76).
STRATEGIC ADS NOT YET AVAILABLE
Justified tactical
Allow interim sourcing with documented justification and approval, with a defined path to strategic sourcing.
NO VIABLE SOURCING OPTION
Escalate
Engage the owning data domain to identify an authoritative source and resolve sourcing gaps.
PILLAR 2
Existing & Tactical Sourcing Rationalization
Baseline, re-plumb to strategic, and purge the tactical copy. Re-plumbed sources come back through Pillar 3 as new requests.
Refer to Pillar 2 if existing sourcing requires rationalization
Tactical sourcing tracked for future strategic migration
Decision governance: Pillar leads validate business requirements and recommend sourcing approaches. Tactical exceptions require approval, while requests without sufficient business justification are declined or deferred.
Notes: Updated live in the October 15 review. 1) Get the business requirements: today via the DSA, the Excel BRD, the RDS intake tool, or eventually the new intake tool; how these fold together is a Pillar 1 question. 2) Check whether the data is already in RDS: via Dremio today, built into the tool later. 3) Yes: validate fit for purpose (the happy path); anything already on the plane, strategic or not, is Pillar 2's job, hence the new arrow. 4) No: identify the authoritative source: strategic (net new strategic source), justified tactical (Kevin's 'conditional ADS' today, e.g., Hogan, the only place for certain data needed by end of 2026), or escalate. Justified tactical lands in a separate tactical zone and is purged once the strategic source exists; re-plumbing sits with Pillar 2 and comes back through Pillar 3 as a new request. 'Legacy to evaluate' is now 'Non-strategic evaluation needed' in Pillar 2.

## Slide 15: Define the Business Need, Not Just the Data Elements
PILLAR 3 · DEMAND INTAKE & SOURCING
"I go to this UI and get these elements. I need them."
Requests often lack a clear business purpose and usage scenarios, leading to unnecessary sourcing, duplication, and inconsistent data use across AI and non-AI use cases.
WHAT THE DEMAND INTAKE TEMPLATE CAPTURES
Which elements
Identify the specific data elements required to support the business use case
Why
Define the business purpose, including AI, investigations, analytics, reporting, or other operational needs
When
Specify when data is needed, including business scenarios, timing, frequency, and availability requirements
Business Requirements
Captured required data, business purpose, and usage scenarios
Apply Business Rules & Standards
Align sourcing and transformations to defined business requirements
Enable Trusted Data Consumption
Provide validated, standardized data through the common data plane for AI and non-AI use cases
THE PAYOFF
Each request is tied to a defined business need, with clear sourcing, ownership, and usage requirements. This enables consistent, validated data consumption across AI, reporting, analytics, and operational use cases while reducing duplication and unnecessary sourcing.
Notes: Explains to the business why identifying the business need matters, and why Pillar 3 is important. Requesters often say 'I need these elements' without saying when or why. Scenario requirements should be built into the conformance layer or AI prompt, so the AI pulls from the conformed zone rather than raw, duplicated data. It also separates ad hoc reports from real use cases.

## Slide 16: How Pillars 2 and 3 Connect: Aligning Demand to Strategic Sources
PILLARS 2 & 3 · HOW THEY CONNECT
PILLAR 3
Strategic
Source through the common data plane using approved strategic ADSs.
PILLAR 3
Justified tactical
Allow interim sourcing with documented business justification, appropriate approval, and a defined strategic transition path.
PILLAR 3
Escalate
Engage the owning data domain when no viable sourcing option exists to identify an authoritative source.
PILLAR 2
Existing & Tactical Sourcing Rationalization
Assess existing and approved interim sourcing for consolidation, retirement, or migration to strategic ADSs.
EXAMPLES
Credit 360
Existing RDS data is assessed under Pillar 2 to validate business need, source alignment, and opportunities for rationalization or migration.
FCTDS
Evaluate existing Financial Crimes sourcing, including Sentinel and FCI, to identify legacy feeds, reduce duplication, and support migration to strategic ADSs.
The Outcome
Transition existing and tactical sourcing toward strategic ADSs through defined ownership, governed sourcing decisions, and coordinated migration plans.
Notes: Placed after the Pillar 3 intro as a summary of how Pillars 2 and 3 fit together (October 15). Three routes for new demand sit in Pillar 3; anything already on the plane, or sourced tactically for now, goes to Pillar 2 as 'Non-strategic evaluation needed' (renamed from 'Legacy to evaluate'). How to tell justified tactical data apart from strategic data on the plane is a Pillar 2 problem.

## Slide 17: Workstreams: Coordinating New Demand & Existing Sourcing
PILLAR 3 · DEMAND INTAKE & SOURCING
PILLAR 3 WORKSTREAMS · PRIORITY USE CASES
FCI
In flight today
WHAT IT IS
Financial crimes GenAI use case
WHERE IT STANDS
Active sourcing through strategic, justified tactical, and escalation paths based on business requirements.
Sentinel
In flight today
WHAT IT IS
Financial crimes GenAI use case
WHERE IT STANDS
About 75% leverages existing sourcing moving to FCTDS; about 25% needs new sourcing.
ORM AI (Vera)
Underway
WHAT IT IS
ORM's AI use case
WHERE IT STANDS
Assessing overlap with existing sourcing; six priority sources first.
eGRC
Unscheduled
WHAT IT IS
Issues, policy, testing, and audit
WHERE IT STANDS
Known future priority; needs business engagement and requirements.
Additional Priorities
To be Prioritized
WHAT IT IS
Emerging AI, reporting, analytics, and other business use cases.
WHERE IT STANDS
Other critical AI use cases or key reports needing data going into 2027?
PILLAR 2 EXISTING SOURCING
Credit 360
Assess existing RDS inventory, usage, and sourcing to identify rationalization and strategic ADS migration opportunities.
FCTDS
Evaluate existing Financial Crimes sourcing, including Sentinel and FCI, to identify legacy feeds and strategic migration opportunities.
Broader Data Plane Assessment
Expand baseline and rationalization efforts across remaining RDS/DPC data and legacy sourcing.
How it works: Pillar 2 assesses and rationalizes existing sourcing, while Pillar 3 manages new demand through standardized intake. Priorities are informed by enterprise AI initiatives, critical reporting needs, and Corporate Risk business requirements.
Notes: October 15: added a fifth 'What else?' bucket, an open question for Jacqueline and partners (e.g., Sean): any other high-priority AI use cases needing data today, key reports missing data, or what matters going into 2027? Jake's comment: show the Pillar 2 sourcing side too. FCI and Sentinel are Nick's; ORM AI is the new request from the Vera team, probably not super critical but a good way to work out our process. eGRC is unscheduled; how the Tandems work relates is still open. Today workstreams are organized by use case; longer term, by subject-matter domain (e.g., customer, commercial loans).

## Slide 18: ORM AI: Workstream Status & Key Milestones
PILLAR 3 · EXAMPLE WORKSTREAM
ORM AI
Pillar 3 workstream · Business Owner: Jennifer Willis (ORM) · lead: to be named
OVERALL
AMBER
SUMMARY
Assessing ORM's 54 requested sources against existing RDS data to identify overlap and sourcing gaps. Initial focus is on six high-priority sources. Status remains amber pending confirmation of priority sourcing requirements.
PROGRESS SINCE LAST MEETING
Pillar structure and workstream model reviewed with Kevin (Oct 13) and the wider team (Oct 15)
Business requirements template adopted with ORM
RDS overlap analysis started
NEXT STEPS AND DUE DATES
Confirm six priority sources with ORM · Oct–Nov
Elements mapped to RDS and CDO subject areas · Oct–Nov
Identify initial sourcing approach · Following source confirmation
Complete year-end status and sourcing plan · Year-end
BLOCKERS AND RISKS
Pending confirmation of six priority sources from ORM
Manual processes may limit execution efficiency
Business validation of data elements may extend timelines
DPC migration alignment and timing to be monitored
Notes: Pillar 3's example four-blocker. Kevin's four-blocker tracks each workstream's progress, roadblocks, and progress since the last report-out. Each pillar has its own workstreams with deliverables, timelines, and an accountable person. Workstream counts can range from 2 to 10; the count doesn't measure effort.

## Slide 19: Standardized Workstream Tracking - ORM AI Example
PILLAR 3 · ORM ROADMAP
OVERALL
AMBER
SUMMARY
Assessing 54 ORM sources against RDS; six priority sources identified for initial focus
BLOCKERS
ORM's confirmation of the six high-priority sources
PROGRESS SINCE LAST MEETING
RDS overlap analysis started across 54 requested sources
# | Task | Phase | Owner | Due | RAG | Status | Notes
1 | Capture business use cases and requirements | 1 | Pillar 3 lead, ORM | Q4 2026 | A | In progress | Waiting on business input
2 | Assess overlap of 54 requested sources against RDS | 1 | Business Analyst | Q4 2026 | G | In progress | Under way
3 | Confirm the six high-priority sources | 2 | ORM | Q4 2026 | A | Waiting | Drives the first cohort
4 | Map required elements to RDS and CDO data subjects | 2 | Business Analyst | TBD | – | Not started | 
5 | Determine sourcing approach for priority sources | 3 | Pillar 3 lead | After #3 | – | Not started | Strategic, tactical, or escalate
6 | Define data plane integration approach and controls | 3 | Pillar 3 lead with Business Analyst | TBD | – | Not started | Depends on Pillar 2 plane structure
7 | Rationalize requested sources based on business needs | 2 | Pillar 3 lead with ORM | TBD | – | Not started | 
8 | Finalize priorities and 2027 sourcing roadmap | Gate | Pillar 3 lead | Q1 2027 | – | Not started | Sets the 2027 sequence
9 | Deliver by priority: high, then medium, then low | 3–5 | Tech partners | Q2 2027 | – | Planned | 
Illustrative tracker: Dates, owners, and status to be confirmed with workstream leads. A consistent tracking framework supports each workstream, with progress, milestones, dependencies, and risk consolidated into weekly pillar reporting.
Notes: High-level project plan to track against. The legacy team is very project-management oriented: without set deliverables and dates, people assume nothing is happening. Each pillar gets the same shell; each lead keeps their own tracker. Task 6 depends on the Pillar 2 data plane structure decision.

## Slide 20: DPC Migration Underpins All Three Pillars
DPC MIGRATION · UNDERNEATH
Pillar 1
Pillar 2
Pillar 3
DPC migration · year-end deadline
Before and after DPC, the three pillars stay the same.
HOW WE TRACK IT
Ryan's DPC readiness slide is the tracking view. We keep it current, with no separate tracker.
It answers Jacqueline's question: how do we know everything is tracked at DPC?
All pillar work runs in parallel with the year-end timeline.
RYAN'S DPC READINESS VIEW · NEXT SLIDE
Milestone status and driving issues for DPC UAT, consolidated across testing teams (BUSCRT, ORCAP, and others).
Notes: Kevin's direction: no separate tracker. Ryan's DPC readiness slide (next) is the tracking view and stays current. It answers Jacqueline's question about how we know everything is tracked at DPC.

## Slide 21: DPC Readiness: UAT Milestone Status and Driving Issues
DPC MIGRATION · READINESS
This readiness assessment consolidates feedback across participating DPC testing teams, including BUSCRT, ORCAP, and other business and technology testing participants.
AUGUST
Foundation
UAT environment, code, and initial data movement
Completed with delays
THROUGH 9/30
Pre-Prod Validation
Technical, business, sourcing, and connectivity validation
Completed with delays
10/1–10/8
Readiness & Sign-Off
RAW validation, operational readiness, and business and technology sign-off
Completed with delays
10/9–11/9
Parallel Testing
Business and technology testing against the production baseline
Delayed – on track with risk
11/9–11/30
Approval & Potential Go-Live
Go/No-Go approval, deployment preparation, and potential DPC switch
Exact date TBD
CONDITIONAL
September 30 completes a planned pre-production validation phase. It does not represent production approval, production cutover, or DPC go-live.
MILESTONE STATUS AND OUTLOOK
DRIVING ISSUES
Key task | Target | Status | Issue #
Provisioning of UAT Environment | 8/7/26 | Completed 8/15/26 · Late due to access and environment remediation | 1, 9
Pre-Prod UAT Code & Data Move | 8/10–8/24 | Completed 8/21/26 · Continuing technical issues created risk to subsequent validation | 3, 4, 9
Pre-Prod UAT Tech Validation & Sign-off | 8/25–9/1 | Completed 9/16/26 · Validation completed with delay due to issues | 3, 4
Pre-Prod UAT Business Validation (Conformance & Curation) | 9/2–9/16 | Completed 9/25/26 · Validation completed with delay due to issues | 2, 5, 6
Pre-Prod Tech Validation (Sourcing, upstream/downstream connectivity) | 9/17–9/30 | Completed 9/30/26 · Validation completed with delay due to issues | 7, 9
Pre-Prod UAT Business Validation (RAW) | 10/1–10/8 | Completed 10/14/26 · Validation completed with delay due to issues | 1, 7
Pre-Prod Operation Readiness & Business & Tech Sign-off | 10/1–10/8 | Completed 10/14/26 · Validation completed with delay due to issues | –
Prod Preparation and Readiness (Tech) | 10/1–10/8 | Expected completion 10/16/26 · Delayed due to access and environment issues; outstanding issues awaiting confirmation of resolution | 1, 2, 3, 4, 7, 9
Prod Parallel Testing (Business & Tech) | 10/9–11/9 | Will begin 10/19/26 · Delayed validation compresses parallel testing timelines | 1, 2, 3, 4, 7
Go/No-Go Decisioning: Prod Operational Readiness (Prod Sign-off Period) | 11/9 | On track with risks · Unresolved validation may limit the evidence available for production approval | 7
Deployment Freeze for In-flight Project Work | 11/9–11/30 | On track with risks · Timing depends on completion of preceding readiness and sign-off activities | –
Go-Live / Switch Over to DPC | 11/9–11/30 | On track with risks · Go-live timing depends on successful validation, readiness, and approval | –
# | Issue | Description | Current status
1 | Access Reliability | Entitlements were late or incomplete; access remained sporadic. | Fixed in UAT; need to confirm no issues in Prod
2 | Functional Coverage | Edit/upload functionality and supporting business utilities remained unavailable. | Fixed in UAT; need to confirm no issues in Prod
3 | Performance | Performance and processing were slower than the current production environment. | Supposedly limited to UAT environment and a non-issue in Prod (needs to be validated)
4 | Data Completeness | Audit and control tables were sparse or missing. | Not currently testable in UAT; will be tested again in Prod Parallel
5 | ADS Alignment | Data organization did not appear aligned with target ADS principles. | Fix after Prod deployment
6 | Sign-off & Deployment | Testing constraints prevented complete sign-off and created deployment timing risk. | No longer an issue, but has pushed everything back
7 | Production Parity | DPC UAT was migrated from an RDS UAT environment that was not aligned with RDS Production, limiting assurance that UAT results represent the baseline intended for DPC Production. | Fix after Prod deployment, but risk of “junk data” being available in Prod post go-live
8 | Finance/Risk Alignment | Separate Risk and Finance Dremio instances complicate a shared data plane, with gaps joining between the separate instances. | Escalated to Architect week of 9/14
9 | Technology Constraints | Technology teams unable to perform expected maintenance; resolution times are extended. | Mostly resolved; unforeseen issues continue to arise
Notes: Rebuilt October 16 as a native slide from Ryan's latest DPC readiness slide (draft); Ryan owns the content, so keep it in sync with his updates. The first three phases completed with delays. Parallel testing (10/9–11/9) is delayed but on track with risk and now begins 10/19. The go-live window (11/9–11/30) is conditional, with the exact date TBD. September 30 was a planned pre-production validation milestone, not production approval, cutover, or go-live. Issue numbers in the milestone table map to the driving issues on the right.

## Slide 22: Next Steps
NEXT STEPS
Action | Owner | When / notes
Review the deck; send feedback, ideas, and gaps | Everyone | Before it goes to Jacqueline
Finalize the data plane structure | Mike G (proposed) | Pillar 2; pineapples, kiwis, bananas
Decide whether controls sit in Pillar 1 or Pillar 2 | Kevin, with the team | Open question
Fold DSA, Excel BRD, and RDS intake into one requirements process | Pillar 1 | Intake tool workstream
Take intake tool requirements and DataHub priorities to technology | Pillar 1 | For Jacqueline to back with Manav
Ask Jacqueline and partners what else to prioritize into 2027 | Kevin | Fifth workstream bucket
Ask Jacqueline who to talk to about eGRC | Kevin | Including how Tandems relates
Get a Sentinel sourcing summary: existing vs. new sources | Vic and Jake, with Yaginesh and Nick | Confirms the Pillar 2 / 3 split
Confirm the 6 high-priority ORM sources | Jennifer | ORM AI first cohort
Keep the DPC timeline current as the tracking view | Ryan | Ongoing to year end
Assign pillar owners once direction is confirmed | Kevin | After Jacqueline aligns
Notes: Refreshed after the October 15 team review. The 'decisions: who does what' slide is held back until the pillars are agreed with Jacqueline.

## Slide 23: Appendix
eGRC workstream detail
Notes: Supporting slides. 'Where risk data lives today' moved into Pillar 2. The internal team-model slides follow in a hidden section.

## Slide 24: eGRC: Learn the Priorities Before We Source
PILLAR 3 · eGRC WORKSTREAM
IRP
Issues management; replaces SHARP
Unknown
FIND OUT
Data needs and priorities
PMT
Policy management
May not be risk's
FIND OUT
Who owns it, and whether it belongs to risk
Tandems
IT&V testing
Partly known
FIND OUT
Its S3 bucket persists data: per-app buckets or one eGRC bucket? How does it relate to this effort?
SNAP
Audit
May not be risk's
FIND OUT
Whether it belongs to risk at all
Not a friction point
eGRC's owner has said Jacqueline gets all of its data.
A Pillar 3 workstream
Same template, same decision tree, same tracker as FCI, Sentinel, and ORM AI.
Next step
Kevin asks Jacqueline who to talk to, so we can learn eGRC's priorities.
Notes: Kept as an appendix item (October 15). eGRC is on the back burner but will need data. Taylor is handling everything with Tandems; whether that work relates to this effort is still open.