## Slide 1: SAS Workspace Owner Kickoff
Storage cleanup and exit readiness on the path away from SAS
1
Clean up storage & access
2
Plan your exit path
3
Complete the survey
Notes: Kickoff call for SAS workspace owners who each own a single workspace. Hosted by BDL (Kelly, Jake, Vic). Goal of the call: explain the enterprise-wide move away from SAS, the two short-term priorities, and what we will ask of each owner.

## Slide 2: Why We're Here: Preparing Every Workspace for Life After SAS
SUMMARY
The Goal
Long term, the bank is migrating away from SAS, enterprise-wide.
Right Now
Two short-term priorities: clean up storage and access, and build an exit readiness path for every workspace.
Your Role
You own one workspace. Tell us who uses it, why, what depends on it, and how it will exit SAS.
BDL's Role
Assess criticality, dependencies, and controls from your answers, and help build exit paths where none exist.
Next Step
BDL sends each workspace owner a short SharePoint survey after this call.
TWO PRIORITIES TODAY
PRIORITY 1
Storage & Access Cleanup
Validate low usage, consolidate allocations, and confirm the impact of the bulk removal under way.
PRIORITY 2
More important
Exit Readiness Path
Who uses each workspace, what depends on it, and how and when it exits SAS.
Notes: Set the frame early: this is an enterprise-wide initiative, not a review of any one owner. Everyone on this call owns exactly one workspace. Of the two priorities, exit readiness is the more important one and is where we need owners' help most.

## Slide 3: One Long-Term Goal, Two Short-Term Priorities
THE INITIATIVE
LONG-TERM GOAL
Migrate away from SAS, enterprise-wide
PRIORITY 1 · UNDER WAY
Storage & Access Cleanup
Validate low usage
Consolidate allocations where we can
A bulk removal process is running now
Confirm the de-allocation and billing impact
PRIORITY 2 · MORE IMPORTANT
Exit Readiness Path
Who uses each workspace, and for what purpose
Use case dependencies, such as regulatory reports and models
Whether an exit path and target date already exist
If not, BDL helps create one
Why it matters: cleanup lowers what we hold today; exit readiness makes sure nothing downstream breaks when SAS goes away.
Notes: The long-term goal is the reason for everything else. Priority 1 is already moving (bulk removal running). Priority 2 is the more important one and is what the survey is designed to support.

## Slide 4: Priority 1: Clean Up Storage and Access
PRIORITY 1 · STORAGE & ACCESS CLEANUP
1
Validate Low Usage
Confirm which workspaces and allocations see little or no use.
2
Consolidate Allocations
Bring allocations closer to what is actually used, where we can.
3
Bulk Removal
A bulk removal process is taking place now.
In progress
4
Confirm the Impact
Verify the de-allocation went through and what it changes in billing.
HOW IT RUNS
Already Moving
The bulk removal is running as we speak. BDL is confirming the de-allocation and billing impact.
WHAT WE MAY ASK
Help Us Right-Size
Confirm usage and allocation for your workspace where it looks low.
Notes: Keep this short; it is already in motion. The bulk removal is running now. BDL is confirming what it de-allocates and what that does to billing. Owners may be asked to confirm low usage or help consolidate.

## Slide 5: Priority 2: An Exit Readiness Path for Every Workspace
PRIORITY 2 · EXIT READINESS
WHAT WE NEED TO UNDERSTAND
1
Who uses it?
Each workspace feeds downstream users. Who consumes its data?
2
For what purpose?
Why does the use case need this workspace?
3
What depends on it?
Regulatory reports, models, or other uses that consume its data.
4
Is there an exit path?
Already identified? What is the target date?
IF THERE'S NO EXIT PATH
Exit path identified?
YES
Share the plan and target date
NO
BDL helps you create one
BDL assesses criticality, dependencies, and controls
Notes: This is the more important priority. Each workspace feeds downstream users, so before anything moves we need to know who relies on it and what breaks if it goes. If an owner has no exit path yet, that is fine; BDL will help build one.

## Slide 6: From Your Survey Answers to an Exit Path
HOW BDL WILL HELP
1
You Answer the Survey
Use cases, dependencies, users, and exit plan for your workspace.
WHO
Workspace owner
2
Assess Criticality
BDL weighs how critical each use case is to the business.
WHO
BDL
3
Map Dependencies & Controls
Regulatory reports, models, and controls that can support the move.
WHO
BDL
4
Confirm or Build the Exit Path
Validate existing plans and target dates; help create one where none exists.
WHO
BDL with you
In parallel: Priority 1 continues. BDL is confirming the de-allocation and billing impact of the bulk removal.
Notes: Walk through what happens with the survey responses. BDL is Kelly, Jake, and Vic. The assessment uses what use case owners report: criticality, dependencies, and any controls that can help during the transition.

## Slide 7: What the SharePoint Survey Will Ask
NEXT STEP · THE SURVEY
Survey field | What it captures
Use case dependencies | Models, regulatory reports, and other uses that consume data from the workspace
Why the use case needs the workspace | A simple description
Number of users | Who actually consumes data from the workspace
Exit strategy | Whether a plan exists, and if so the plan and target date
Additional contacts | Anyone else we should talk to, if needed
HOW IT RUNS
One Survey per Owner
Sent through SharePoint by BDL (Kelly, Jake, Vic) to each workspace owner on this call.
NO EXIT PLAN YET?
Just Say So
That tells us where to help first. BDL will work with you to build one.
Notes: Each owner on this call receives the survey from BDL after the call. Encourage honest answers: "no exit plan yet" is a valid answer and tells us where to help first. Due date for responses: to be confirmed.

## Slide 8: Next Steps
NEXT STEPS
Action | Owner | When / notes
Send the SharePoint survey to each workspace owner | BDL (Kelly, Jake, Vic) | After this call
Complete the survey for your workspace | Each workspace owner | Due date to be confirmed
Confirm de-allocation and billing impact of the bulk removal | BDL | In progress
Assess criticality, dependencies, and controls | BDL | As responses come in
Confirm existing exit paths and target dates | BDL with owners | After assessment
Help build exit paths where none exist | BDL with owners | After assessment
QUESTIONS? Reach out to the BDL team: Kelly, Jake, or Vic.
Notes: Close by confirming who receives the survey and when responses are due. Contacts for questions: Kelly, Jake, or Vic (BDL).